Business Requirements Document (BRD)

# Project Info

**Project Title: Smart Community Communication System**

Prepared By:

Amith Sharma R

Varun Kumar M

Date: April 16, 2025

# Executive Summary

In residential communities, communication often relies on outdated tools like physical notices, email threads, or chat groups. These methods are prone to delays, missed messages, and lack formal accountability. The Smart Community Communication System is designed to centralize, secure, and accelerate communication between residents and administrators. It will deliver structured event updates, emergency notifications, and feedback collection in a mobile-friendly, secure platform with real-time capabilities.

# Problem Statement

Residents frequently miss important updates such as emergency water shutdowns, community meetings, or safety alerts due to:

* Outdated, fragmented communication tools
* Lack of real-time alerts
* No central repository for events or notices
* No structured emergency alert workflow

These issues create confusion, low engagement, and compromise community safety.

# Business Objectives

* Improve communication transparency.
* Enable admins to manage users, emergency alerts, and events easily.
* Ensure residents receive real-time notifications even when they are offline.
* Provide role-based access and secure identity validation.

# Project Scope

The scope includes designing, developing, and deploying a web-based platform accessible to admins and residents. It will feature:

* Registration with community access code
* Admin approval of new users
* Event creation, RSVP system
* emergency alerts
* Multi-channel notification system (In-App, SMS)
* Feedback system
* Admin dashboard for monitoring and management

# Critical Features (To be delivered in 3 weeks)

**Week 1:**

* Secure registration and login with JWT authentication
* Admin approval flow for new users
* One user = one verified community

**Week 2:**

* Event board (Create, View)
* RSVP functionality
* Emergency alert (admin receives notification in real time)
* Admin dashboard for managing events and users

**Week 3:**

* Notification system (In-App delivery + fallback design)
* Feedback form + admin view
* Notification preferences (basic toggle)
* Final UI polishing + testing + deployment

# Timeline – MVP Delivery (3 Weeks)

Week 1: Auth module, registration with access code, admin approval flow

Week 2: Event board, RSVP, emergency alert system, admin dashboard

Week 3: Notification preferences, feedback module, final testing & deployment

**Post-MVP (Future Enhancements):**

* WhatsApp integration
* OAuth (Google/Facebook login)
* Chatbot for resident queries
* Analytics for admin panel

# Project Cost Estimate

| **Component** | **Estimated Cost (INR)** |
| --- | --- |
| UI/UX Design (Figma - Free Tier) | ₹0 |
| Front end (React + Tailwind) | ₹0 (Student built) |
| Back end (Spring Boot + MySQL) | ₹0 (Local or free DB) |
| Twilio API (SMS demo) | ₹500 – ₹1,000 |
| Hosting (Render/Firebase - Free) | ₹0 |
| Testing + Deployment | ₹0 |
| Total Estimate | ₹500 – ₹1,000 INR |

# Assumptions

* Communities will provide their own access codes and initial admin contact
* Admins will verify users manually using provided phone numbers
* SMS costs are billed externally and not part of hosting
* System will be hosted on a shared cloud environment

# Risks & Mitigation

Risk: Delay in admin approval → Mitigation: Add mobile contact and reminder system

Risk: User doesn’t receive in-app messages → Mitigation: Implement fallback SMS channel

Risk: Emergency alert overload or spam → Mitigation: Limit Emergency to verified users with cool down time.