## Slide 1
Smart Community Communication System

## Slide 2: Executive Summary
Centralized web platform for community communication
Delivers real-time notifications, emergency alerts, and event updates

## Slide 3: Problem Statement
Outdated, fragmented communication tools
Lack of real-time alerts
No central repository for community events or notices
No structured emergency alert workflow

## Slide 4: Business Objectives
Centralize communication
Enable real-time emergency alerting
Role-based secure access
Increase resident engagement

## Slide 5: Project Scope
Registration with community access code
Admin approval workflow
Event board with RSVP
Emergency alert system
Notification preferences and delivery
Feedback system

## Slide 6: Critical Features (3 Weeks)
Week 1: Registration, Login, Admin Approval
Week 2: Event board, RSVP, Emergency Alerts
Week 3: Notifications, Feedback, Preferences, Testing

## Slide 7: Functional Requirements
User Registration and Login
Admin Approval Workflow
Event Creation & RSVP
Emergency Alert
Feedback Submission
Notification Preferences

## Slide 8: Non-Functional Requirements
99.9% uptime
<2 second alert delivery
Scalable to 10,000+ users
JWT, HTTPS, secure auth
Responsive UI/UX

## Slide 9: Timeline – MVP Delivery (3 Weeks)
Week 1: Auth module, approval system
Week 2: Event, RSVP, emergency alert, dashboard
Week 3: Preferences, feedback, testing & deployment

## Slide 10: Future Enhancements
WhatsApp API Integration
OAuth Login (Google/Facebook)
Chatbot for queries
Admin Analytics Panel

## Slide 11: Project Cost Estimate
UI/UX (Figma): ₹0
Frontend (React): ₹0
Backend (Spring Boot): ₹0
Twilio (SMS): ₹500–₹1,000
Hosting (Render/Firebase): ₹0
Total: ₹500–₹1,000

## Slide 12: Assumptions
Admins verify users manually
Users are tied to one community
SMS charges billed externally

## Slide 13: Risks & Mitigations
Delay in approval → Mobile reminder system
Missed notifications → SMS fallback
Emergency spam → Cooldown logic for alerts